## Slide 1
http://flic.kr/p/7u4Xr2
Software Engineering Process & Planning

## Slide 2
Engineering software is a big job
Variety of tasks:
Requirements
Design
Implementation
Verification (testing)
Maintenance
http://flic.kr/p/5w9rXP
http://flic.kr/p/7GereG

## Slide 3
Practical issue: What order should tasks be done in?
That is, what process to use?

## Slide 4
http://en.wikipedia.org/wiki/File:Waterfall_model_%281%29.svg
The classic way: Waterfall (sequential) model
Requirements
Design
Implementation
Verification
Maintenance
But often a bad way…
Notes: 60s and 70s-era advice

## Slide 5
http://en.wikipedia.org/wiki/File:Waterfall_model_%281%29.svg
What could go wrong?
Requirements
Design
Implementation
Verification
6 months
6 months
3 months
6 months
Release!
Notes: 60s and 70s-era advice

## Slide 6
http://en.wikipedia.org/wiki/File:Waterfall_model_%281%29.svg
What could go wrong?
Requirements
Design
Implementation
Verification
6 months
6 months
3 months
6 months
Release!
I don’t like it…
Customer
Problem!
Notes: 60s and 70s-era advice

## Slide 7: Why Waterfall doesn’t work
False assumption: Specifications are …
  predictable – can be correctly defined at the start
  stable – have low change rates
Actual stats:
  25% of requirements changed
  35% to 50% changed in large projects

## Slide 8: Solution: Empirical Process Model
Feedback
Adaptation

## Slide 9: Iterative Development Process
Planning
Requirements
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning

## Slide 10: Iterative Development Process
Planning
Requirements
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning
Where are
feedback
&
adaptation?

## Slide 11: Iterative Development Process
Planning
Requirements
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning
Feedback
Adaptation

## Slide 12: Key Benefits of Iterative Development
Early mitigation of risk
Early visible progress (no “analysis paralysis”)
Fail fast, catch changing requirements quickly
Iterative process improvement

## Slide 13: How long should iterations be?
Short is good
2 to 6 weeks
1 is too short to get meaningful feedback
Long iterations subvert the core motivation
http://flic.kr/p/368zW7

## Slide 14: Iterative Development Process
Requirements
Planning
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning
We are here – how to proceed?

## Slide 15
Choose USs for Iteration
Divide Chosen USs into Tasks
Assign Tasks to Workers
Get to Work!
Developer
Customer
Create USs
Requirements
Estimate USs
USs + Estimates
Prioritize USs
USs + Estimates + Priorities

## Slide 16
Choose USs for Iteration
Divide Chosen USs into Tasks
Assign Tasks to Workers
Get to Work!
Developer
Customer
Create USs
Requirements
Estimate USs
USs + Estimates
Prioritize USs
USs + Estimates + Priorities

## Slide 17: Estimation is Hard
http://xkcd.com/1658/

## Slide 18: Principles for Estimation
Principle: Past performance is the best indicator of future performance
  Approach: Track your outcomes; refine your estimates
Principle: Wisdom of the crowd
  Goal: Predict how events will unfold
    Think event planning
  Problem: Easy to miss something
  Solution: More brains = more opportunities to catch eventualities

## Slide 19: Planning Poker Estimation using Wisdom of the Crowd
Cards with days of work
For each US:
  Discuss work involved
  Flip cards
  Repeat until consensus
Efficiency in estimating is important
  Don’t expect your estimates to be super accurate

## Slide 20
Here's a video demonstration of planning poker:
http://youtu.be/0FbnCWWg_NY

## Slide 21
Choose USs for Iteration
Divide Chosen USs into Tasks
Assign Tasks to Workers
Get to Work!
Developer
Customer
Create USs
Requirements
Estimate USs
USs + Estimates
Prioritize USs
USs + Estimates + Priorities

## Slide 22: Principle: Customer sets priorities
Ensures alignment with customer goals
Helps customer feel in control
  Project isn’t going “off the rails”
Estimates help customer maximize cost-benefit

## Slide 23: Priority Numbering Scheme
Multiples of 10:
  10 - Highest priority
  20
  30
  40
  50
  … - Lowest priority
Non-multiples of 10 may be used if helpful

## Slide 24: So in the end you have…
Collection of user stories
  With estimates
  And customer priorities
Now you can plan the next iteration!

## Slide 25: Summary
http://flic.kr/p/aCLor3
Software Engineering Process
Waterfall Process Model
Empirical Process Model
Customer-Centered Iterative and Incremental Development Process
Estimation (Planning Poker)
Prioritization (numbering scheme)