## Slide 1
http://flic.kr/p/7u4Xr2
Software Engineering Process

## Slide 2: SWEBOK Knowledge Areas
Software Requirements
Software Design
Software Construction
Software Testing
Software Maintenance
Software Configuration Management
Software Engineering Management
Software Engineering Process
Software Engineering Models and Methods
Software Quality
Software Engineering Professional Practice
Software Engineering Economics
Computing Foundations
Mathematical Foundations
Engineering Foundations
Today’s topic

## Slide 3
Engineering software is a big job
Variety of tasks:
Requirements
Design
Implementation
Verification (testing)
Maintenance
http://flic.kr/p/5w9rXP
http://flic.kr/p/7GereG

## Slide 4
Practical issue: What order should tasks be done in?
That is, what process to use?

## Slide 5
http://en.wikipedia.org/wiki/File:Waterfall_model_%281%29.svg
The classic way: Waterfall (sequential) model
Requirements
Design
Implementation
Verification
Maintenance
But often a bad way…
Notes: 60s and 70s-era advice

## Slide 6
http://en.wikipedia.org/wiki/File:Waterfall_model_%281%29.svg
What could go wrong?
Requirements
Design
Implementation
Verification
6 months
6 months
3 months
6 months
Release!
Notes: 60s and 70s-era advice

## Slide 7
http://en.wikipedia.org/wiki/File:Waterfall_model_%281%29.svg
What could go wrong?
Requirements
Design
Implementation
Verification
6 months
6 months
3 months
6 months
Release!
I don’t like it…
Customer
Problem!
Notes: 60s and 70s-era advice

## Slide 8: Waterfall is often a poor practice
High failure rates
Low productivity
High defect rates
45% of features in requirements never used
Early schedule and estimates off by up to 400%

## Slide 9: Why Waterfall doesn’t work
False assumption: Specifications …
  are predictable and stable
  can be correctly defined at the start
  have low change rates
Actual stats:
  25% of requirements changed
  35% to 50% changed in large projects

## Slide 10
http://flic.kr/p/9xmccb
Waterfall is a “defined” process control model
(think mass manufacturing)
Software devel. needs an “empirical” model
(think new product development)
http://flic.kr/p/edV9JR
Notes: Each machine that comes off the assembly line is like a piece of software. This is obviously a false analogy.

## Slide 11: Basis of empirical process model…
Feedback
Adaptation

## Slide 12: Iterative Development Process
Planning
Requirements
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning

## Slide 13: Iterative Development Process
Planning
Requirements
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning
Where are
feedback
&
adaptation?

## Slide 14: Iterative Development Process
Planning
Requirements
Analysis
Design
Implementation
Deployment
Testing
Evaluation
Initial Planning
Feedback
Adaptation

## Slide 15
Larman Figure 2.1
Iterative and incremental development
also called iterative and evolutionary

## Slide 16: How long should iterations be?
Short is good
2 to 6 weeks
1 is too short to get meaningful feedback
Long iterations subvert the core motivation
http://flic.kr/p/368zW7

## Slide 17: Iterative and incremental development addresses the “yes…but” problem
Yes, that’s what I asked for, but now that I try it, what I really need is something slightly different.

## Slide 18: System converges over time
Larman Figure 2.2
Unstable requirements
Requirements more stable

## Slide 19: More benefits of iterative development
Fewer defects
Greater productivity
Early mitigation of risk
Early visible progress
Meet real needs of stakeholders
No “analysis paralysis”
Iterative process improvement
http://flic.kr/p/7fD777

## Slide 20: Summary
Software Engineering Process
Waterfall
Defined versus Empirical
Iterative and Incremental
http://flic.kr/p/aCLor3